Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24292 |
| Project Name | LearnHub : Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

## Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | As a user, I receive a confirmation email after registration | 1 | High | Team |
| Sprint-1 | Registration | USN-3 | As a user, I can register using Gmail | 2 | Medium | Team |
| Sprint-1 | Login | USN-4 | As a user, I can log in using email and password | 1 | High | Team |
| Sprint-1 | Dashboard | USN-5 | As a user, I can access my dashboard after login | 2 | High | Team |
| Sprint-2 | Course Management | USN-6 | As a user, I can browse available courses | 3 | High | Team |
| Sprint-2 | Course Enrollment | USN-7 | As a user, I can enroll in a selected course | 3 | High | Team |
| Sprint-2 | Learning Module | USN-8 | As a user, I can view course content and videos | 3 | High | Team |
| Sprint-3 | Assessment | USN-9 | As a user, I can take quizzes after lessons | 3 | Medium | Team |
| Sprint-3 | Progress Tracking | USN-10 | As a user, I can track my learning progress | 3 | Medium | Team |
| Sprint-4 | Certification | USN-11 | As a user, I can download course completion certificate | 3 | Low | Team |
| Sprint-4 | Admin Module | USN-12 | As an admin, I can manage courses and users | 3 | Medium | Team |

# Project Tracker, Velocity & Burndown Chart

## Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 20 | 06 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 08 Feb 2025 | 13 Feb 2025 | 18 | 13 Feb 2025 |
| Sprint-3 | 20 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 17 | 20 Feb 2025 |
| Sprint-4 | 20 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 19 | 27 Feb 2025 |

## Burndown Chart

A Burndown Chart represents the amount of work remaining versus time. It is used to track sprint progress and ensure timely delivery.

### Burndown Chart Explanation (for LearnHub)

- X-axis: Sprint duration (days)

- Y-axis: Remaining story points

- The downward trend indicates progress

- If the line reaches zero on the last day, the sprint is successful

For the LearnHub project, the burndown chart helps the team:

- Track daily progress

- Identify delays early

- Improve sprint planning and delivery

## Conclusion

The product backlog, sprint planning, velocity, and burndown tracking ensure that the LearnHub project follows Agile best practices. This structured approach enables timely delivery, efficient resource utilization, and continuous improvement across development cycles.